AQUASMART

Development Plan

Updated Report

Date: 3 June 2026

# Overview

AquaSmart is a customised web-based dashboard and data platform that helps aquaculture farm managers unify operational, environmental, and inventory data into a single, actionable interface. Built on Supabase (PostgreSQL) and Next.js, the platform consolidates data from feeding, mortality, growth sampling, water quality, stocking, harvests, and transfers — eliminating manual entry duplication and enabling data-driven decision-making.

Since the inception report of 25 November 2025, the platform has been substantially built out. The following principles continue to guide development:

- How data is captured: Operational teams record daily activities via the structured Data Entry module (9 form types: Feeding, Feed Inventory, Mortality, Sampling, Water Quality, Harvest, Transfer, Stocking, System/Cage). An offline sync layer with IndexedDB queue ensures data capture continues without connectivity.

- How data is structured: Normalised operational tables are integrated via Supabase RPCs and materialised views, exposing a schema-bridge architecture that feeds the dashboard UI with pre-aggregated, server-scoped analytics.

- Data quality by design: Validated RPCs (api_production_summary, api_dashboard_kpis, api_feed_fcr_intervals, api_daily_wq_rating_temperature, and others) ensure accurate KPI aggregations, mortality-adjusted totals, and full traceability from stocking through harvest.

- Timely visibility: Real-time dashboards across five operational modules — Dashboard, Feed, Growth, Mortality, Water Quality — deliver near-instantaneous KPIs, trend alerts, and recommended actions so managers can spot issues and intervene quickly.

- Analytics & Reporting: Advanced charting, eFCR analysis, survival tracking, harvest forecasting with confidence scoring, and five report types (Performance, Feeding, Mortality, Growth, Water Quality Compliance) support strategic planning and regulatory compliance.

- Scale ready: Modular architecture manages multiple farms, systems, batches, and user roles without performance degradation. Production and Reports modules provide cross-system analytics.

- Access & governance: Five-tier role-based access control (Admin, Farm Manager, System Operator, Data Analyst, Viewer) via Supabase Auth and Row-Level Security ensures each user sees and edits only their authorised data. User invite, role assignment, and member management are live.

- Security & hosting: All data is securely stored on Supabase with encryption at rest, API authentication, rate-limited routes, and full auth flow coverage (sign-in, sign-out, magic link, forgot-password, set-password, OAuth callback).

- Data mobility: Client-side CSV export and print-to-PDF are functional across all report types. Server-side export pipeline (background generation, Supabase Storage, signed URLs, email dispatch) is in the next development phase.

- Interoperability: Standards-based RPCs and export helpers enable future integration with feed management systems, sensor networks, and analytics platforms. External integrations are on the extended roadmap.

# Development Timeline

## Gantt Chart View

|  | Complete |  | In Progress |  | Planned |
| --- | --- | --- | --- | --- | --- |

| Module | Nov '25 | Dec '25 | Jan '26 | Feb '26 | Mar '26 | Apr '26 | May '26 | Jun '26 | Jul '26 | Aug '26 | Sep '26 | Oct '26 | Nov '26 | Dec '26 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dashboard |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Feed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Growth |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mortality |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Water Quality |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Production |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Data Entry |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reports (partial) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Settings |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Users |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Auth & RLS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Onboarding |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Offline Sync |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Export Pipeline |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing & CI/CD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Notifications |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MV Optimisation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AI Recommendations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| External Integrations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Advanced Forecasting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

## Table View

| Module | Start Date | Completion / Target | Status |
| --- | --- | --- | --- |
| Dashboard | 25/11/2025 | 05/12/2025 | Complete |
| Feed | 01/12/2025 | 12/12/2025 | Complete |
| Growth | 01/12/2025 | 12/12/2025 | Complete |
| Mortality | 01/12/2025 | 12/12/2025 | Complete |
| Water Quality | 05/12/2025 | 24/12/2025 | Complete |
| Production | 10/12/2025 | 15/01/2026 | Complete |
| Data Entry | 01/12/2025 | 10/01/2026 | Complete |
| Reports | 10/12/2025 | Ongoing | In Progress |
| Settings | 10/12/2025 | 15/01/2026 | Complete |
| Users | 05/01/2026 | 20/01/2026 | Complete |
| Auth & RLS | 15/12/2025 | 10/01/2026 | Complete |
| Onboarding Flow | 20/12/2025 | 20/01/2026 | Complete |
| Offline Sync | 05/01/2026 | 10/02/2026 | Complete |
| Export Pipeline | 01/07/2026 | 30/09/2026 | Planned |
| Testing & CI/CD | 01/07/2026 | 30/09/2026 | Planned |
| Notification Dispatch | 01/08/2026 | 30/09/2026 | Planned |
| MV Optimisation | 01/08/2026 | 30/09/2026 | Planned |
| AI Recommendations | 01/10/2026 | 31/12/2026 | Planned |
| External Integrations | 01/11/2026 | 31/12/2026 | Planned |
| Advanced Forecasting | 01/11/2026 | 31/12/2026 | Planned |

# Development Approach

Our approach is phased as follows:

## Discovery Phase

Completed during November 2025. Comprehensive mapping of aquaculture workflows, Supabase data models, and operational requirements. Review of feeding, mortality tracking, growth sampling, water-quality monitoring, and inventory management processes. System specification established, KPI definitions validated with farm management, and delivery roadmap created.

## Customisation & Build

Iterative development sprints from November 2025 through June 2026. Each module operationally tested with real Supabase data and refined through stakeholder feedback. Modules prioritised to align with critical operational workflows:

- Phase 1 — Dashboard, Feed, Growth, Mortality, Water Quality (core operational modules)

- Phase 2 — Production analytics, Data Entry hub, Reports, Settings, Users, Auth & RLS

- Phase 3 — Offline Sync, Onboarding flow, Harvest Forecasting, Recommended Actions

## Ongoing Service Support

Covering all platform updates, Supabase performance optimisation, data validation and schema maintenance, client support, system monitoring, and continuous enhancement. Timing begins from system launch and continues throughout active use.

## Implementation Approach

| Phase | Description | Key Activities |
| --- | --- | --- |
| Discovery Phase (Complete) | Understand farm operations & data requirements | System scoping, KPI mapping, architecture design, workflow validation |
| Implementation & Build (Complete) | Build all core modules on Next.js + Supabase; materialised views, RPCs, and schema-bridge architecture | Dashboard, Feed, Growth, Mortality, Water Quality, Production, Data Entry, Reports, Settings, Users, Auth, Onboarding, Offline Sync |
| Hardening & Launch Readiness (Current Phase) | Complete outstanding features, implement testing, and optimise performance before production go-live | Server-side export pipeline, automated testing suite, CI/CD pipeline, notification dispatch, MV benchmarking |
| Service & Support (Post-launch) | Post-deployment support, updates, and system optimisation | Documentation, user guides, remote troubleshooting, continuous monitoring, extended roadmap features |

# Module Description & Operational Alignment

Current state of all modules in the live AquaSmart platform as at 3 June 2026.

## Dashboard  (/dashboard)  —  Status: Complete

A unified operations centre providing real-time visibility across all farm systems and batches.

- Core Performance Overview: KPI cards displaying Average Body Weight (ABW), survival rate, mortality count, biomass, eFCR, and feeding rate — scoped by farm, system, batch, and growth stage.

- eFCR by Period chart: feed conversion ratio trend across user-selected time periods with per-system breakdown.

- Water Quality Monthly Averages: aggregated DO, temperature, and pH trend for the selected scope.

- Feed, ABW & Mortality Trend: combined population trend chart drawing from feeding, sampling, and mortality records simultaneously.

- System Status table: cage-level snapshot of production state, water flags, and operating status.

- Recent Activity feed: latest recorded farm operations (up to 5 entries) timestamped and event-typed.

- Recommended Actions panel: priority actions generated from current farm signals (low DO, mortality spike, sampling gap, feed deviation).

- Dashboard CSV export for offline sharing.

Operational Alignment: Supports real-time monitoring, rapid decision-making, and early intervention in production issues.

## Feed  (/dashboard/feed)  —  Status: Complete

Detailed capture and analysis of nutrition delivery, efficiency, and inventory.

- Daily feeding records with quantities, timing, and feed type per system.

- eFCR trend by cage: feed conversion efficiency per system over the selected period.

- Feed rate deviation matrix: flag systems where actual feed rate diverges from expected rate.

- Cumulative consumption charts and FCR/survival/growth trend overlays.

- Feed exceptions log: identifies anomalous feeding events requiring review.

- DO overlay per system: correlates dissolved oxygen readings with feeding records.

- Feed Demand Forecast: projected upcoming feed consumption based on growth stage and batch population.

- Running stock summary: current feed inventory levels drawn from Feed Inventory records.

Operational Alignment: Supports nutrition optimisation, cost reduction, inventory management, and production efficiency improvements.

## Growth  (/dashboard/growth)  —  Status: Complete

Comprehensive tracking of fish growth, sampling records, and harvest readiness.

- ABW sampling data: capture and display of weight sampling events with dates, fish counts, and calculated averages per batch and system.

- Growth trend charts: ABW progression over time with per-system and per-batch granularity.

- Days-to-harvest projections: calculates expected days remaining to target weight from current ABW trajectory.

- Harvest Forecast: per-system harvest readiness status (Ready, On Track, Slow Growth, No Data) with high/low confidence scoring based on sampling recency (within or beyond 14 days).

- System history sheet: scrollable per-system timeline of stocking, transfer, harvest, and key events.

Operational Alignment: Informs harvest planning, stocking decisions, and targeted growth interventions.

## Mortality  (/dashboard/mortality)  —  Status: Complete

Comprehensive tracking of fish loss events, causes, and survival trends.

- Mortality event recording with root cause categorisation: Unknown, Low DO / Hypoxia, Disease, Stress, Handling, Environmental.

- KPI cards: total deaths, survival rate, and mortality rate for the selected scope and period.

- Risk rows by system: flags systems with elevated mortality risk based on recent event patterns.

- Driver trend chart: mortality by cause over time to identify recurring root causes.

- Deaths trend chart: daily and cumulative mortality progression per system.

- Survival trend: rolling survival rate over the production cycle.

- Investigation-status tracking: links mortality events to open investigations requiring follow-up.

- Alert log: displays active mortality-threshold breach alerts.

- Water quality and feeding data correlation: surfaces concurrent DO, temperature, or feed anomalies alongside mortality events.

Operational Alignment: Improves production resilience, supports compliance investigations, and enables targeted interventions.

## Water Quality  (/dashboard/water-quality)  —  Status: Complete

Environmental monitoring and compliance dashboard with six specialised views.

- Overview tab: latest readings by system, current WQI scores, threshold status, and active alerts summary.

- Parameter Analysis tab: historical trend charts for any selected parameter (DO, pH, temperature, ammonia, depth) per system and date range.

- Environmental Indicators tab: algal activity index, nutrient load assessment, diurnal DO pattern, and emerging risk flags.

- Stratification Analysis tab: depth-profile data showing temperature and DO stratification across water column.

- Alerts tab: active threshold breach alerts with severity, parameter, system, and time of occurrence; threshold configuration linked to Settings.

- System Coverage tab: sensor coverage status showing which systems have recent readings and which have data gaps.

- Configurable alert thresholds for DO, pH, temperature, ammonia (set in Settings module).

- Compliance export: CSV of water quality records for audit and regulatory reporting.

Operational Alignment: Ensures fish health, regulatory compliance, and early warning of environmental crises.

## Production  (/dashboard/production)  —  Status: Complete

Cross-cycle production analytics for performance benchmarking and strategic planning.

- Production chart: configurable by metric (biomass, ABW, survival rate, FCR, mortality) across selected batches and systems.

- Cycle benchmarks: compares current production cycle performance against historical benchmarks and targets.

- System biomass comparison: side-by-side biomass output across all active systems.

- Production summary metrics: harvest weights, FCR, survival rates, and growth rates per batch.

- Role access: available to Admin, Farm Manager, and Data Analyst roles.

Operational Alignment: Supports strategic planning, cycle benchmarking, and investor reporting.

## Reports  (/dashboard/reports)  —  Status: Partial

Formatted outputs for stakeholder reporting, compliance, and operational review. Five report types are live; server-side export pipeline is in development.

- Performance Report: KPI summaries, benchmark status, performance trend, and system biomass comparison — with CSV download.

- Feeding Report: eFCR by cage, feed breakdown by type, feeding records table, feed-by-cage summary — with CSV download.

- Mortality Report: mortality by cause breakdown, mortality trend, records table — with CSV download.

- Growth Report: ABW trend, biomass progression, growth records — with CSV download.

- Water Quality Compliance Report: parameter readings, excursion log, compliance summary — with CSV download.

- Print-to-PDF: branded PDF export available for all report types via browser print.

- Server-side export pipeline (scheduled/on-demand PDF or CSV generation, Supabase Storage upload, signed download URL, email delivery) — currently a documented stub; to be implemented in Q3 2026.

Operational Alignment: Streamlines compliance workflows, supports investor communication, and enables data sharing with partner systems.

## Data Entry  (/data-entry)  —  Status: Complete

Centralised hub for all operational data capture, accessible to all roles (scoped by permission).

- Feeding form: daily feed quantity, feed type, system, batch, and timing.

- Feed Inventory form: feed stock deliveries with supplier, quantity, feed type, and date.

- Mortality form: death count, cause category, system, batch, and notes.

- Sampling form: fish count sampled, total weight, calculated ABW, system, and batch.

- Water Quality form: DO, pH, temperature, ammonia, depth per system and timestamp.

- Harvest form: harvest weight, fish count, system, and batch.

- Transfer form: fish count, source system, destination system, batch, and date.

- Stocking form: fingerling batch entry with supplier, count, weight, and system.

- System/Cage form: create and update cage records with name and farm assignment.

- Recent entries list per form tab for immediate verification of submitted data.

- Offline save badge: forms queue submissions when offline and sync on reconnection.

- System Operator role is directed to Data Entry on login and sees only relevant forms.

Operational Alignment: Ensures accurate, timely data capture across all operational events with full role-appropriate access.

## Settings  (/dashboard/settings)  —  Status: Complete

Farm-level configuration for operational thresholds and farm identity.

- Farm Information: farm name, location, owner name, contact email, and phone — persisted to Supabase.

- Alert Thresholds: configurable low DO threshold, high ammonia threshold, and high mortality rate threshold — used by Water Quality and Mortality alert systems.

- Access restricted to Admin and Farm Manager roles.

Note: Extended settings (stocking protocols, expected growth curves, alert sensitivity for SGR and survival, user notification preferences) are scoped for development in Q3 2026.

Operational Alignment: Ensures threshold alerts adapt to farm-specific operational norms.

## Users  (/users)  —  Status: Complete

User access management for multi-user farm environments.

- Invite users by email address with role assignment at point of invite.

- Five roles: Admin (full access), Farm Manager (all modules except Users), System Operator (Data Entry and operational dashboards), Data Analyst (read-only analytics), Viewer (Dashboard and Reports).

- Member list: view all current farm members with their assigned roles.

- Role update: reassign roles to existing members.

- Member removal: revoke farm access.

- Pending invitations list: track invites not yet accepted.

- Admin-only access.

Operational Alignment: Enables multi-user farm operations with appropriate access boundaries across teams.

## Authentication & Role-Based Access  (/auth)  —  Status: Complete

Full authentication and access control infrastructure.

- Supabase Auth integration: email/password sign-in, magic link, OAuth callback, email confirmation.

- Forgot-password and set-password flows with secure token validation.

- Auth provider with client-side session hydration and automatic redirect on session expiry.

- Row-Level Security (RLS) policies applied per farm — users can only access data for their assigned farm.

- Role-based route guard in sidebar (ROLE_ALLOWED_ROUTES) and server-side guards on all API routes.

- Rate limiting on all mutation and query API routes.

- Farm-onboarding gate prevents dashboard access until workspace setup is complete.

Operational Alignment: Ensures data security, regulatory compliance, and appropriate access boundaries for all platform users.

## Offline Sync  —  Status: Complete

Infrastructure enabling uninterrupted data capture in low-connectivity farm environments.

- IndexedDB-backed pending mutation queue: stores submitted forms locally when offline.

- Exponential backoff retry: 30 s → 60 s → 2 min → 4 min → 8 min (capped) per pending record.

- Sync-status bar: real-time indicator showing pending, syncing, and synced states.

- Offline save badge on Data Entry forms: clearly indicates when a submission is queued rather than confirmed.

- Conflict detection: identifies server-side conflicts during sync and surfaces them for review.

Operational Alignment: Ensures operational data is never lost due to connectivity issues at remote farm sites.

# Critical Issues & Risks

- Server-side report export pipeline not yet implemented: POST /api/reports/export returns HTTP 501. PDF/CSV generation, Supabase Storage upload, signed download URLs, and email dispatch are all outstanding. Client-side CSV and print-to-PDF are functional as interim solutions.

- No automated testing or CI/CD pipeline: no unit tests, integration tests, or component tests exist in the codebase. No CI/CD configuration for automated PR checks or staged deployments. This is the highest risk item before production go-live.

- Outbound notification dispatch not wired: alert threshold detection is live in the Mortality and Water Quality modules, but no email or SMS notifications are dispatched. An in-app notifications provider exists but does not trigger external channels.

- Materialised view refresh cadence not benchmarked: all views are live but refresh timing under production-scale data volumes has not been validated. Rapid data growth could cause KPI lag on the Dashboard.

- Settings module is limited in scope: currently covers Farm Information and three alert thresholds only. Extended configuration (growth curves, stocking protocols, per-user notification preferences, backup/retention policies) has not yet been built.

- Performance of complex aggregation RPCs not benchmarked: queries such as api_production_summary and api_dashboard_kpis have been consolidated and server-scoped, but no formal performance testing against large historical datasets has been conducted.

# Roadmap & Next Steps

## Immediate — Q3 2026 (July – September 2026):

- Implement server-side report export pipeline: PDF/CSV generation, Supabase Storage upload, signed download URLs, and optional email dispatch.

- Build automated testing suite: unit tests for utility functions and RPCs, integration tests against real Supabase datasets, component tests for Data Entry forms and auth flows.

- Configure CI/CD pipeline (GitHub Actions or equivalent) for automated PR validation and staging deployments.

- Wire outbound email/SMS notification dispatch for critical threshold breaches (high mortality, low DO, high ammonia).

- Benchmark and tune materialised view refresh cadence and aggregation RPC performance against production data volumes.

- Expand Settings module: add growth-curve configuration, stocking protocol defaults, and per-user notification preferences.

## Medium-term — Q4 2026 (October – December 2026):

- Deploy AI-driven recommendations: expand the Recommended Actions panel beyond rule-based signals to ML-backed suggestions for feeding adjustments, harvest timing, and health interventions.

- Integration with external systems: feed suppliers, market pricing feeds, and regulatory compliance platforms via standards-based APIs.

- Advanced profitability and harvest-planning forecasting: extend the Harvest Forecast model to include cost modelling, revenue projections, and stocking-plan optimisation.

- Deepen mobile-responsive optimisation for farm-floor use across all operational modules.

## Extended Roadmap:

- Sensor network integration: direct ingest of automated DO, temperature, and feeding sensor data to reduce manual water quality entry.

- Audit trail module: full timestamped record of all data changes per user for regulatory traceability.

- Multi-farm dashboard: consolidated overview across multiple farm sites for group-level management.

This development plan reflects the AquaSmart platform as at 3 June 2026. It supersedes the inception report of 25 November 2025.